North Sunderland Harbour

Safety Management System

Section 2 - Marine Safety Plan

2024 - 2027

# Scope

In compliance with the requirements of the Port Marine Safety Code (PMSC), North Sunderland Harbour Commissioners, as the Duty Holder for the Statutory Harbour Authority (SHA) of North Sunderland Harbour (NSH), publish the following Marine Safety Plan for marine operations in the port for the period of 2024 – 2027.

# Purpose

North Sunderland Harbour publishes its Safety Management System (SMS) and Port Risk Assessments on the port website. These policies and risk assessments set out how it is that the Commissioners wish the port to be managed and administered by the Harbour Master and the operations team.

Each part of the SMS and the Port Risk Assessments are annually reviewed and updated by the Harbour Master and the Designated Person. In the case of significant changes to a specific section of the SMS, the new document will be submitted for approval by the Commissioners.

The aim of this document, the MSP, is to clearly set out yearly specific goals over a 3 year period for the harbour and to describe the terms and the metrics by which these goals will be measured and reported on an annual basis.

Progress against the MSP is formally reported by the Harbour Master to the Commissioners on a regular basis and annually to harbour stakeholders at the annual consultative meeting.

The Designated Person is also kept abreast with progress, amendments and developments in the MSP.

| No. | Objective | Action | By when | Completion Measure | Achievement |
| --- | --- | --- | --- | --- | --- |
|  | Annually review NSH SMS Policies and the Compliance Plan. Show it has been reviewed after a relevant incident or accident. SMS review to be completed by Q2 2024. | North Sunderland Harbour SMS Policy Statement. North Sunderland Harbour SMS Compliance Plan. Marine Enforcement and Prosecution Policy. | 2024 | All SMS documents have been reviewed January and June 2024 |  |
|  |  |  | 2025 | All SMS documents reviewed by FK June 2025 |  |
|  |  |  | 2026 |  |  |
|  | To publish current Policies and Marine Safety Plan on the NSH website. | Uploads to website and maintain document version control. | 2024 | All SMS and RA documents are uploaded to the NSH website – June 2024. |  |
|  |  |  | 2025 | Updated RA (Pontoon) added to website April 2025 |  |
|  |  |  | 2026 |  |  |

| No. | Objective | Action | By when | Completion Measure | Achievement |
| --- | --- | --- | --- | --- | --- |
|  | Annually review the utility of all NSH harbour legislation – especially mindful of HRO’s progress. | To keep a rolling review of changes required to harbour legislation identified through accident/incident/audit/operations changes. On approval of the HRO, review all NSH legislation and documentation. | 2024 | Progress of HRO is a standing agenda item at bi monthly NSH Commissioners meetings. Last update May 2024. |  |
|  |  |  | 2025 | As above @June 2025 |  |
|  |  |  | 2026 |  |  |

|  | Annually review and update NSH Port Risk Assessments. | To identify navigational hazards and risk assess. To identify & document controls to mitigate risks to an acceptable level (ALARP). | 2024 | All NSH RAs were reviewed January and June 2024. |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | 2025 |  |  |
|  |  |  | 2026 |  |  |

| No. | Objective | Action | By when | Completion Measure | Achievement |
| --- | --- | --- | --- | --- | --- |
|  | To establish an NSH incident reporting system. To investigate and complete all navigational incidents within one month. Show feedback into SMS. | Identify opportunities for improvement and ensure policies and procedures reviewed where applicable. | 2024 | An Incident Reporting system established will be established in Q4 2024. All incidents will be investigated and reported within one calendar month. | Pending |
|  |  |  | 2025 |  |  |
|  |  |  | 2026 |  |  |
|  | Commission regular Internal and External PMSC audits. | An annual internal review, annual DP review and three year peer review to ensure effectiveness of the Safety Management System and compliance to the PMSC. | 2024 | DP external PMSC audit scheduled June 2024. Internal DHM PMSC audit scheduled for Aug 2024. | Complete |
|  |  |  | 2025 |  |  |
|  |  |  | 2026 |  |  |

| No. | Objective | Action | By when | Completion Measure | Achievement |
| --- | --- | --- | --- | --- | --- |
|  | Annually review Oil Spill Response, LEF & Emergency Plans. Conduct and report on Tier 1 and 2 exercises. | North Sunderland Harbour OSRP. Annual Review of Marine Emergency Plans and Procedures. | 2024 | OSRP reviewed and approved by MCA January 2024. Exercises scheduled and delivered in 2024. |  |
|  |  |  | 2025 | OSRP submission completed May 2025. |  |
|  |  |  | 2026 |  |  |

|  | To ensure all NSH staff are managed, trained, their needs identified, and they are competent to undertake their duties. | Undertake annual appraisals with all staff, to ensure training needs are met. | 2024 | Port staff job description review, performance assessments scheduled for Q3 2024. | Pending |
| --- | --- | --- | --- | --- | --- |
|  |  |  | 2025 |  |  |
|  |  |  | 2026 |  |  |

| No. | Objective | Action | By when | Completion Measure | Achievement |
| --- | --- | --- | --- | --- | --- |
|  | Publish NSH performance against this Marine Safety Plan annually. | Publish NSH performance as to how it has performed in relation to this plan at AGM and regularly to the Commissioners. | 2024 | Performance against MSP is a standing agenda item for NSH Commissioners. AGM is set for November 2024 where progress against this plan will be reported. | Complete |
|  |  |  | 2025 |  |  |
|  |  |  | 2026 |  |  |
|  | Annual compliance check by Trinity House. | Ensure navigational aids are incorporated in the inspection and maintenance regime. | 2024 | May 2024 annual inspection by Trinity House was passed. |  |
|  |  |  | 2025 |  |  |
|  |  |  | 2026 |  |  |

| No. | Objective | Action | By when | Measure of success | Achievement |
| --- | --- | --- | --- | --- | --- |
|  | Commission bi-annual port hydrographic survey and if required, commission a dredge campaign. | Annually determine need for dredging after port survey. | 2024 | Port survey and review of dredge plan is scheduled for Q4 2024. | Survey complete |
|  |  |  | 2025 | Dredge plan | Pending |
|  |  |  | 2026 |  |  |
|  | All Commissioners are trained and understand Duty Holder responsibilities. | Annual PMSC refresher training for Commissioners and new joiners. | 2024 | Duty Holder training delivered Nov 2023. Next session of DH training scheduled for new Commissioners in November 2024. |  |
|  |  |  | 2025 |  |  |
|  |  |  | 2026 |  |  |

| No. | Objective | Action | By when | Completion Measure | Achievement |
| --- | --- | --- | --- | --- | --- |
|  | Writing and agree a new Mooring, Vessel Licensing and Berthing Policy. | To maximise conservancy potential and to meet needs of all harbour users. | 2024 | Policy approved by Commissioners and sent out to berth holders May 2024. |  |
|  |  |  | 2025 | 2025 berthing and licensing issued April 2025 |  |
|  |  |  | 2026 |  |  |

|  | Establish and maintain a Harbour Users Group (HUG) | To provide a vehicle for stakeholder to express their opinions on the running of the port. | 2024 | 1st HUG conducted 16th May 2024– independent Chair elected, minutes produced, members involved. |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | 2025 |  |  |
|  |  |  | 2026 |  |  |

| No. | Objective | Action | By when | Measure of success | Achievement |
| --- | --- | --- | --- | --- | --- |
|  | Update the Harbour Users Code of Conduct. | Update the present document or discard if overtaken by events. | 2024 | Commissioners directed that the NSH Code of Conduct be re-written and published. New code will be issued and published on website in time for July 2024 Commissioners meeting. | Complete |
|  |  |  | 2025 | Code of conduct reviewed and approved by Board | Complete |
|  |  |  | 2026 |  |  |
|  | Write an NSH Master Plan and accompanying Finance Plan against which performance can be measured. | 5 or 10 Year Master Plan written. | 2024 | 2024 budget has been produced against which performance will be measured every 2 months. Master plan 2025-2030 first draft will be produced in time for July 2024 Commissioners meeting. | Pending |
|  |  |  | 2025 | Strategic plan presented and approved by Board. | Complete |
|  |  |  | 2026 |  |  |

| No. | Objective | Action | By when | Completion Measure | Achievement |
| --- | --- | --- | --- | --- | --- |
|  | Write and update following policies: Health and Safety. Drugs and Alcohol. Enforcement Policy. IT Policy including CCTV & website. | Policies written. | 2024 | Policies will be written and published in Q4 2024. | Pending |
|  |  |  | 2025 |  |  |
|  |  |  | 2026 |  |  |
|  | Update Port Bunkering and Waste Oil Storage Plan. | SMS Section 7 updated - waste oil tank reviewed. | 2024 | Waste Oil Policy updated dated June 2024. |  |
|  |  |  | 2025 |  |  |
|  |  |  | 2026 |  |  |

| No. | Objective | Action | By when | Measure of success | Achievement |
| --- | --- | --- | --- | --- | --- |
|  | Implement port estate maintenance and upkeep plan. | Record, plan and fund port estate maintenance and replacement. | 2024 | Now the 2024 budget is in place, the port maintenance and upkeep plan is scheduled for production in Q3 2024 in place. | Complete |
|  |  |  | 2025 | Budget signed off by commissioners in May 2025 | Complete |
|  |  |  | 2026 |  |  |
|  | New Pontoon Installed. | MMO grant accepted, and new boarding pontoon bought and installed. | 2024 | Detailed plan to be brought to Commissioners July 2024 meeting. | Complete |
|  |  |  | 2025 | Pontoon completed end March 2025 | Complete |
|  |  |  | 2026 |  |  |

| No. | Objective | Action | By when | Completion Measure | Achievement |
| --- | --- | --- | --- | --- | --- |
|  | Implement and hold Annual General Meetings. | At a suitable venue – hold an AGM. | 2024 | AGM scheduled for November 2024. | Pending |
|  |  |  | 2025 |  |  |
|  |  |  | 2026 |  |  |
|  | Port fridges replaced and user policy written. | MMO Grant accepted, and all port users agree to user policy. | 2024 | New Fridges arriving July 2024. | Complete |
|  |  |  | 2025 | Power issues resolved | Complete |
|  |  |  | 2026 |  |  |